# 3-tier Local-LLM-RAG system Implementation Roadmap

Contents

Implementation Plan - Phase 1: Core Restructuring & Renaming	1

Implementation Plan - Phase 2: Backend Model Management System	2

Implementation Plan - Phase 3: Frontend Implementation	4

Implementation Plan - Phase 4: Deployment & Infrastructure	6

Implementation Plan - Phase 5: Verification & Polish	7

# Implementation Plan - Phase 1: Core Restructuring & Renaming

To prepare the repository for the new "Local-LLM-RAG" architecture, we will rename branding references, establish the "Single Source of Truth" for model selection, and clean up hardcoded dependencies.

User Review Required

IMPORTANT

This phase involves renaming Qwen3 references to Local-LLM-RAG. While backward compatibility for the API is maintained, any external scripts relying on specific "Qwen" strings in the UI or logs might need updating.

Proposed Changes

Configuration

[NEW]

backend/.model

- Create a new file containing a single line: qwen2.5:3b.

- This will be the canonical source of truth for the active model.

Backend

[MODIFY]

backend/server.py

- Import Path and read MODEL_NAME from .model file (or settings.py intermediate).

- Replace hardcoded qwen2.5:3b in ChatOllama initialization with MODEL_NAME.

- Update API root message to "Local LLM RAG API".

[MODIFY]

backend/requirements.txt

- Ensure no changes needed (already generic langchain-ollama).

Frontend

[MODIFY]

frontend/package.json

- Update "name" to "local-llm-rag-frontend".

- Update "description" to "Local LLM RAG front-end".

[MODIFY]

frontend/src/App.js

- Update Header text from "Local RAG-SLM" to "Local LLM RAG".

- Update Sub-header to remove "Qwen 3 8B".

- Update Health Check alert instructions to be generic (remove hardcoded ollama pull qwen... suggestion in favor of a generic message or dynamic one).

Documentation

[MODIFY]

README.md

- Global find/replace "Qwen 3 8B" -> "Three-tier Local LLM RAG".

- Update "Getting Started" to mention the .model file.

Verification Plan

Automated Tests

- Backend Startup: Run python backend/server.py and verify it starts without error and loads the model name from .model.

- API Check: curl http://localhost:8000/ should return {"message": "Local LLM RAG API", ...}.

Manual Verification

- UI Inspection: Open frontend, verify Title is "Local LLM RAG".

- Chat Test: Send a message "What model are you?" (if model supports it) or just "Hello" to verify the backend is still connected to Ollama using the model from .model.

# Implementation Plan - Phase 2: Backend Model Management System

This phase focuses on the backend logic to support the new 3-tier model architecture, async model switching, and pre-set prompts.

User Review Required

IMPORTANT

This phase introduces "Async Model Switching". The POST /api/model/set endpoint will now return a 202 Accepted and a Job ID, instead of waiting for the pull to complete. The frontend (in Phase 3) must be designed to poll the status endpoint.

Proposed Changes

Configuration

[NEW]

backend/models_catalog.yaml

- Define the 3 tiers (Low, Mid, High) with their respective eligible models and RAM requirements.

- Example structure:

low:

- name: "phi3:mini"

ram_gb: 4

mid:

- name: "qwen2.5:3b"

ram_gb: 6

[NEW]

backend/prompts/

- Create directory for pre-set prompt templates.

- Add sample files: smart_summary.txt, action_table.txt.

Backend Logic

[MODIFY]

backend/server.py

- Import YAML: Add PyYAML to requirements and imports.

- Job Store: Create a simple in-memory store for async jobs (jobs = {}).

- Endpoint GET /api/models: Read models_catalog.yaml and return available tiers.

- Endpoint POST /api/model/set:

  - Validate model exists in catalog.

  - Start background task switch_model_task(model_name, job_id).

  - Return job_id.

- Endpoint GET /api/model/status/{job_id}: Return status of background task (running, success, failed).

- Endpoint GET /api/prompts: List available templates from backend/prompts/.

- Background Task:

  - Check if model exists locally (ollama list).

  - If not and offline, fail.

  - If online, run ollama pull.

  - Update

.model file.

  - Telemetry: Record duration.

[MODIFY]

backend/requirements.txt

- Add PyYAML and prometheus_client.

Verification Plan

Automated Tests

- Catalog Check: Verify /api/models returns valid JSON matching the YAML.

- Async Flow Test:

  - Call /api/model/set -> Get ID.

  - Poll /api/model/status/{id} -> Should eventually return "success" (using a small dummy model or existing model to skip download).

  - Verify content of

backend/.model matches request.

- Gap Remedy Verification:

  - Offline Mode: Disconnect internet (simulate), try to set non-existent model -> Should fail fast.

  - Telemetry: Verify metrics endpoint exposes rag_model_switch_duration_seconds.

# Implementation Plan - Phase 3: Frontend Implementation

This phase focuses on the User Interface to expose the new 3-tier model architecture and pre-set prompts.

User Review Required

NOTE

The new "System Configuration" panel will replace the simple "Health Check" alert. Users will now see a dashboard with Model Selection, RAM usage estimates, and download progress.

Proposed Changes

New Components

[NEW]

frontend/src/components/SystemConfig.js

- Model Selector:

  - Fetch catalog from /api/models.

  - Dropdown for "Tier" (Low, Mid, High).

  - Dropdown for "Model" (filtered by Tier).

  - RAM Usage Bar: Visual indicator comparing model.ram_gb vs system_limit (hardcoded 8GB or config).

- Control:

  - "Set & Restart" button.

  - On click -> POST /api/model/set -> Get Job ID.

  - Async Status: Polling loop check /api/model/status/{job_id} every 2s.

  - Show Progress Bar/Spinner while switching.

[NEW]

frontend/src/components/PromptSelector.js

- Fetch prompts from /api/prompts.

- Dropdown in Chat interface "Insert Template...".

- On select -> Append text to Chat Input box.

App Integration

[MODIFY]

frontend/src/App.js

- Import SystemConfig and PromptSelector.

- Replace "Health Status Alert" section with <SystemConfig />.

- Add <PromptSelector /> next to the "Clear Chat" button or "Send" area.

Verification Plan

Manual Verification

- Visual Checks:

  - Verify 3 Tiers are visible.

  - Verify switching tiers updates model list.

  - Verify RAM bar changes color (Green/Yellow/Red) based on size.

- Functional Checks:

  - Select a new model -> Click Set.

  - Verify "Status: Running" -> "Success".

  - Verify backend actually switched (by checking current in API or

.model file).

  - Select "Smart Summary" template -> Verify text appears in input box.

# Implementation Plan - Phase 4: Deployment & Infrastructure

This phase focuses on hardening the deployment and ensuring no hardcoded model references slip back in.

User Review Required

IMPORTANT

Gap Remedy #1 (Version Pinning): We will update docker-compose.yml to use specific SHA digests for images. Since I cannot pull real images to get current SHAs in this environment easily, I will use placeholder SHAs or well-known stable tags as examples. You (User) should run docker pull and update these SHAs before production.

IMPORTANT

Gap Remedy #3 (CI Gate): A new script scripts/ci_gate.py will be added. This script scans the codebase for hardcoded model names (e.g., "qwen2.5:3b") outside of the allowed configuration files.

Proposed Changes

Docker Configuration

[MODIFY]

docker-compose.yml

- Ollama Service: Pin to specific digest or immutable tag.

- Frontend/Backend: Ensure build contexts are correct.

- Example: image: ollama/ollama:latest@sha256:abcdef...

CI/CD

[NEW]

scripts/ci_gate.py

- Logic:

  - Define forbidden strings: ["qwen2.5:3b", "llama3.2", "phi3"].

  - Define allowed files: ["backend/.model", "backend/models_catalog.yaml", ".env.example", "README.md"].

  - Traverse directory.

  - Fail build if forbidden string found in non-allowed file.

  - Gap Remedy #3 Coverage: This addresses the "CI Gate" requirement.

Verification Plan

Automated Verification

- Run CI Gate:

  - Run python scripts/ci_gate.py.

  - Expect SUCCESS (since we cleaned up in Phase 1).

  - Negative Test: Create a temporary file backend/oops.py with model="qwen2.5:3b". Run script. Expect FAILURE. Delete file.

- Docker Config Check:

  - Verify docker-compose.yml parses correctly (using docker-compose config if available, or manual inspection).

# Implementation Plan - Phase 5: Verification & Polish

This final phase focuses on verifying the entire system and implementing the critical "Rollback Test" requested in Gap Remedy #4.

User Review Required

IMPORTANT

Gap Remedy #4 (Rollback Test): We will implement a script scripts/verify_rollback.py. This script simulates a bad deployment or model failure and verifies that the system can revert to a known good state (or that the chat remains functional) within 60 seconds.

Proposed Changes

Verification Scripts

[NEW]

scripts/verify_rollback.py

- Concept:

  - Record current active model.

  - Attempt to switch to a 'bad' model or simulate failure.

  - Detect failure.

  - Trigger revert (programmatically set back to original model).

  - Verify /api/chat responds correctly within 60s total.

- Why: Ensures disaster recovery works.

Documentation

[MODIFY]

README.md

- Update with final instructions on how to use the new features:

  - Model Selection (System Config).

  - Pre-set Prompts.

  - Deployment (Docker pinning).

Verification Plan

Automated Verification

- Run Rollback Test:

  - python scripts/verify_rollback.py.

  - Expect SUCCESS.

- Manual Verification (User):

  - Open UI.

  - Switch models.

  - Upload a doc.

  - Chat using a template.